Date: 09/06/2021

Author: Naveen Bandepalya

Design and detailing of BIW Spot welding Fixtures for a European OEM

5 Geo spot fixtures, 1 re-spotting fixture and 1 mastic application fixture for SIDE PANEL assembly

1

PROJECT SCOPE

Design validation of  these fixtures using Robcad by simulating spot welding gun access

3

5 Geo spot fixtures, 1 MIG welding fixtures and 3 Re-spotting fixtures for FRAMING line

2

Assembly and manufacturing drawing creation of all the above 16 fixtures

4

TOOLS USED

- CATIA V5

- Robcad

Variants

KEY CHALLENGES

- Each Fixture to process 5 variants of PANEL assembly with minimum change over time.

- Fixture to be designed for manual spot welding while meeting the operator ergonomic requirement of the OEM.

- Fixture design to meet Cycle time proposed by the OEM.

- Number of Operator & guns per station planning for meeting cycle time and proposed plant layout by the OEM

Operator Ergonomics

INPUTS

Spot List

Working heights for critical stations

Process sequence & Plant layout

PLP/ Clamping Plan.

LAYOUT

Our team studied and prepared a layout, which meets manufacturing plant ergonomic requirements.

BIW sub assembly transportation unit concept creation

Gun selection and rough positioning for subsequent Fixture Design stage.

BIW sub assembly Transportation & Working Height /station layout creation

3D DATA CREATION

Detailed engineering 3D data created using CATIA V5 tool.

Framing line station

Body Side marriage station

VALIDATION

ROBCAD analysis for Gun access study

Clashes and accessibility concerns identified in ROBCAD were corrected in design with few iterations

DELIVERABLES

Reports

- 2D detailed manufacturing drawing

- Assembly drawings & BOM

Drawings & BOM

- ROBCAD analysis report  with detail view for each spot

- Ergonomics study report

- Spot distribution per station

- & Cycle time report

- Gun definition per station

3D CAD data